BUYERS AGENT HUB

Work Regions — Technical Specification

Version 1.0  |  June 2026

# Overview & Vision

Work Regions is the foundational personalisation system for Buyers Agent Hub. When a user creates or edits their profile, they select the countries and regions where they work. This single piece of information drives a personalised, contextually relevant experience across the entire platform.

The vision: one global platform, but every user feels like it was built specifically for their market.

## What Work Regions Controls

| Feature | How Work Region Affects It |
| --- | --- |
| Property listings | Only show properties in the user's work regions by default |
| Inspection jobs | Filter marketplace jobs to relevant regions |
| Agent directory | Default filter to local agents in same region |
| Forum boards | Show regional boards for their markets only |
| Property overlays | Serve country-appropriate data (AU flood/bushfire, UK Environment Agency) |
| Currency | Auto-set to local currency (AUD, GBP, USD) |
| Terminology | AU: 'Buyers Agent', UK: 'Buying Agent', US: 'Buyer's Agent' |
| Email timing | Notifications sent at sensible local times based on timezone |
| Pricing display | Show subscription prices in local currency |
| Compliance | GDPR notices for UK/EU users automatically |

Important: Work Region is not the same as the user's home location. A Sydney-based agent might work across Australia AND the UK. They should see content for both markets.

# Phase 1 — Launch (Australia + UK)

For launch we support two markets. This keeps the scope manageable while opening the UK expansion you've planned.

## Supported Markets at Launch

| Market | Countries | Currency | Terminology | Overlay Data |
| --- | --- | --- | --- | --- |
| 🇦🇺 Australia | AU | AUD | Buyers Agent | Develo/Archistar API |
| 🇬🇧 United Kingdom | GB | GBP | Buying Agent / Property Finder | Environment Agency (TBD) |

Phase 2 will add the US market (USD, 'Buyer's Agent' terminology, FEMA flood zones). The architecture is designed to make adding new markets straightforward.

# Database Design

## What Already Exists

Good news — the profiles table already has country and currency fields. The ServiceAreaManager component also exists. We are EXTENDING existing infrastructure, not rebuilding it.

## New: work_regions Column on Profiles

Add a work_regions column to the profiles table:

ALTER TABLE profiles ADD COLUMN work_regions TEXT[] DEFAULT ARRAY['AU'];

This stores an array of ISO 3166-1 alpha-2 country codes. Examples:

• ['AU'] — Australia only

• ['GB'] — UK only

• ['AU', 'GB'] — Both Australia and UK

• ['AU', 'GB', 'US'] — All three markets (Phase 2+)

## New: primary_region Column on Profiles

Add a primary_region to record the user's main market (used for defaults when ambiguous):

ALTER TABLE profiles ADD COLUMN primary_region TEXT DEFAULT 'AU';

## New: region_preferences JSONB Column

Store per-region preferences (currency preference, terminology preference, notification timezone):

ALTER TABLE profiles ADD COLUMN region_preferences JSONB DEFAULT '{}';

Example value:

{"AU": {"currency": "AUD", "timezone": "Australia/Sydney"},

"GB": {"currency": "GBP", "timezone": "Europe/London"}}

## Forum Boards — Add Region Tag

The forum_categories table needs a region column so boards can be filtered by user's work regions:

ALTER TABLE forum_categories ADD COLUMN region TEXT DEFAULT 'AU';

Seed data for UK launch — add boards for:

• London & South East

• Manchester & North West

• Edinburgh & Scotland

• General UK Market

## Properties & Jobs — Add Region Tag

Properties and inspection jobs already have location data via Mapbox. We derive region from the country code in the location:

• No schema change needed — location already stores country

• Add a computed/indexed region column for performance: region TEXT GENERATED ALWAYS AS (location_country) STORED

# UI Design

## Profile Setup — Work Regions Step

When a new user signs up (or an existing user edits their profile), add a Work Regions section. This should feel premium and intentional — not like a boring checkbox list.

Visual Design

• Section heading: 'Where do you work?' in Cormorant Garamond

• Subheading: 'We'll personalise your experience for your markets' in DM Sans

• Market cards — one per supported market, each showing: country flag emoji, country name, key terminology, currency

• Cards are selectable — forest green border + champagne background when selected

• Multi-select allowed — user can select both AU and GB

• Primary region selector appears if multiple regions selected: 'Which is your main market?'

Market Cards — Content

| Card | Flag | Title | Subtitle | Currency shown |
| --- | --- | --- | --- | --- |
| Australia | 🇦🇺 | Australia | Buyers Agent market | AUD $ |
| United Kingdom | 🇬🇧 | United Kingdom | Buying Agent market | GBP £ |
| United States (Phase 2) | 🇺🇸 | United States | Buyer's Agent market | USD $ |

Where This Appears in the UI

• During signup — as a step after selecting professional type

• In Profile Edit — as a dedicated section with its own save button

• In the onboarding flow — prompted on first login if not yet set

## Dashboard Personalisation

Once work regions are set, the dashboard adapts:

• Welcome card shows relevant market context: 'Your Australian & UK dashboard'

• Property spotlight shows properties from their regions

• Activity feed filters to relevant regional activity

• Stats show region-specific numbers where relevant

## Forum Personalisation

Forums automatically show the right regional boards:

• AU-only user: sees Australian state/city boards only

• UK-only user: sees UK regional boards only

• Multi-region user: sees boards for ALL their markets, with a region filter tab

• 'Global' board always visible to everyone — for cross-market discussion

## Property & Jobs Filtering

Marketplace and directory default to the user's work regions:

• Default filter: 'Your regions' (pre-selected to their work_regions)

• 'All regions' toggle available for users who want to browse globally

• Search results include region indicators so users know which market a listing is from

## Terminology Localisation

The platform uses the right terminology based on the user's primary region:

| Term (AU) | Term (UK) | Term (US, Phase 2) | Used in |
| --- | --- | --- | --- |
| Buyers Agent | Buying Agent | Buyer's Agent | Nav, headings, profile labels |
| Property | Property | Home / Real Estate | Listings |
| Suburb | Area / Postcode | Neighborhood / Zip | Location fields |
| Conveyancer | Conveyancer / Solicitor | Title Company | Professional type |
| Auction | Auction | Open House | Event types |

Terminology is stored in a localisation config file (src/lib/i18n.ts) keyed by region code. Components pull terms from this config based on the user's primary_region. No hardcoded strings.

# Implementation Plan

## Phase 1A — Database (Week 1)

• Add work_regions, primary_region, region_preferences columns to profiles

• Add region column to forum_categories

• Seed UK forum boards

• Write migration SQL

• Update RLS policies to allow region-based queries

NEVER use supabase.from() — always use raw fetch pattern throughout.

## Phase 1B — Profile UI (Week 1-2)

• Build WorkRegionSelector component — premium market cards, multi-select

• Add to ProfileEdit page as new section

• Add to signup flow after user type selection

• Build onboarding prompt for existing users who haven't set regions

• Save to profiles table via raw fetch

## Phase 1C — Forum Personalisation (Week 2)

• Update ForumHome to filter categories by user's work_regions

• Add 'All Regions' toggle

• Show region badges on forum posts

• Add UK forum boards to seed data

## Phase 1D — Marketplace Personalisation (Week 2-3)

• Update property listings default filter to user's work_regions

• Update inspection jobs default filter to user's work_regions

• Update agent directory default filter to user's work_regions

• Add 'Your regions' / 'All regions' toggle to each

## Phase 1E — Terminology & Currency (Week 3)

• Create src/lib/i18n.ts with terminology config per region

• Update key UI strings to pull from i18n config

• Ensure currency display uses the user's region currency

• Test with a UK test user account

# Claude Code Prompt — Phase 1A & 1B

Ready to paste into Fable 5. Covers database migration and profile UI:

--- PROMPT START (copy everything below this line) ---

Read CLAUDE.md and docs/design-reference.png before starting.

TASK: Build the Work Regions feature — Phase 1A (database) and 1B (profile UI).

WHAT THIS FEATURE DOES:

Users select which countries/markets they work in on their profile.

This drives personalised content across the whole platform.

Launch markets: Australia (AU) and United Kingdom (GB).

PHASE 1A — DATABASE MIGRATION:

Create a new migration file in supabase/migrations/ that adds:

1. work_regions TEXT[] DEFAULT ARRAY['AU'] to profiles table

2. primary_region TEXT DEFAULT 'AU' to profiles table

3. region TEXT DEFAULT 'AU' to forum_categories table

Then seed UK forum boards by inserting into forum_categories:

- 'London & South East' (region: 'GB')

- 'Manchester & North West' (region: 'GB')

- 'Edinburgh & Scotland' (region: 'GB')

- 'General UK Market' (region: 'GB')

Apply the migration using raw fetch to the Supabase REST API.

NEVER use supabase.from() — always raw fetch.

PHASE 1B — WORK REGIONS SELECTOR COMPONENT:

Create src/components/profile/WorkRegionSelector.tsx

Design (quiet luxury, matches CLAUDE.md design vision):

- Section heading 'Where do you work?' in Cormorant Garamond

- Subheading 'We'll personalise your experience for your markets' in DM Sans

- Two market cards side by side (stack on mobile):

Card 1: 🇦🇺 Australia / Buyers Agent market / AUD $

Card 2: 🇬🇧 United Kingdom / Buying Agent market / GBP £

- Cards are selectable — forest green #2D6350 border + ivory #F6F1EA bg when selected

- Multi-select allowed

- If both selected: show 'Primary market' radio buttons below

- Rose gold #B76E79 checkmark icon on selected cards

- Hover lift effect on cards

Add WorkRegionSelector to:

1. src/pages/settings/ProfileEdit.tsx — as a new section after specializations

2. src/pages/Auth.tsx signup flow — as a step after user type selection

Save work_regions and primary_region to profiles table via raw fetch.

EXISTING INFRASTRUCTURE TO USE:

- PROFILE_COUNTRIES array already exists in ProfileEdit.tsx

- Currency system already exists in src/lib/currency.ts

- ServiceAreaManager component exists for reference

- Raw fetch pattern is used throughout — follow existing patterns

CRITICAL RULES:

- NEVER use supabase.from() — always raw fetch

- Follow quiet luxury design system from CLAUDE.md

- Every button must have explicit text colour

- Verify with puppeteer before committing

- Do not break existing profile save functionality

When done commit and push: 'feat: work regions foundation - database and profile UI'

--- PROMPT END ---

# Future Phases

## Phase 2 — US Market

• Add US (USD, 'Buyer's Agent' terminology, FEMA flood zones)

• Add US city forum boards

• US-specific property overlay data integration

• US timezone handling

## Phase 3 — Full Localisation

• Multi-language support (not just terminology — full translation)

• Country-specific compliance (GDPR for EU, state licensing for US)

• Local payment methods

• Country-specific accreditation bodies

## Phase 4 — Region Analytics

• Show admins which regions are growing

• Show users their reach across regions

• Cross-region referral system — AU agent refers UK client to UK agent

One platform. Every market.

buyersagenthub.com  |  hello@buyersagenthub.com